# CS673 Individual Status Report

Name:	Joseph Rissman				Date: Mar 19, 2025

Team: Admissions Alchemists

Work planned for previous report

- Set up database project and confirm API is working

- Integrate website with database (with Yue)

- Finalize database schema after integration with website and AI

- Fix OAuth verification

Work completed since last report:

- (Pre-Refactor) Implemented initial database schema and integrated it with frontend components for user profile creation and graduate program searching .

- Migrated the backend from Supabase to Convex.

- Developed a new database schema in Convex, mirroring the original Supabase schema.

- Created individual development environments for each team member.

- Implemented using React hooks for component updates.

- Addressed API querying issues and explained the structure of the convex folder and how to use the useQuery hook correctly.

- Created a reusable hook for dashboard stat cards and program search.

- Completed user authentication implementation using Clerk (Database).

- Developed and implemented CRUD (Create, Read, Update, Delete) functions on the Convex server.

- Populated the database with example data for development and testing.

- Integrated the user profile and program search pages with the Convex database.

- Finalized the user authentication flow within the database.

- Began the integration of the backend with the application creation page, establishing the application structure.

- Fixed bugs in the program search and added a favoriting feature.

- Successfully configured the GitHub and Convex environment for Nitin and resolved environment variable issues.

- Resolved initial issues with environment variables, project directory, and components.

- Created a comprehensive PRD (Product Requirement Document) to assist with coding.

Work planned for next report:

- Fully integrate the application creation page with the Convex database, enabling users to create applications and track their progress.

- Establish connections between user profile information, graduate program details, and user preferences within each application.

- Implement functionality to monitor and display application status and generated documents on the user's dashboard and tracking pages.

- Develop functionality for users to create new applications.

Responsibilities:

- Database schema design, implementation, and maintenance using Convex.

- Backend integration with frontend components, including user profile, program search, and application creation.

- User authentication and data security management within the database.

- Development and implementation of database functions and APIs.

- Ensuring database integrity and performance.

- Facilitating database integration with the LLM API.