# CS673 Meeting Minutes

Team Name:  Admissions Alchemists	 Date: 	Feb, 22rd,2025		Time:	5:30PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang, Nitin Krishna

Objective (or Agenda):

- Review feedback on presentation

- Discuss integration of LLM and Supabase

- Address GitHub and authentication issues

- Clarify project risks and scenarios

Current Status (include the reference to related documents):

- Presentation draft completed, requires revisions

- Supabase integrated with AI system

- GitHub and authentication issues identified and partly resolved

Discussion:

- Presentation Feedback:

  - Need to add scenarios and high-level architecture diagram

  - Requirements should be rewritten as job stories

  - Simplify slides by using bullet points

- LLM and Supabase Integration:

  - Discussed using LangChain for AI context and output storage

  - Joseph to send Nitin a walkthrough and project invite

- GitHub and Authentication:

  - Authentication implemented successfully

  - GitHub issues (divergent branches) to be resolved by Joseph

  - Yue to assist Nitin with GitHub push issues

- University Shortlisting:

  - Moved to “nice to have” due to web scraping challenges

  - Plan to start with 10 programs as a proof of concept

- Profile Editing:

  - Form should only appear if no data is saved

  - User responses to be stored in a JSON object for AI use

- AI Chatbot:

  - Integration with Supabase not yet done

  - Need to debug form submission errors

- Risks and Agile Concepts:

  - Need clarification on “risks” definition

  - Plan to address team limitations through pair programming

Accomplishments/Decisions:

### Authentication integrated

### Initial Supabase integration complete

### Presentation slides to be simplified using bullet points

### Agreed to meet one hour before class on Wednesday at Einstein Bagels for final review

### Next Steps:

- Nitin to update requirements into job stories and scenarios in presentation slides

- Nitin to convert personas and scenarios into bullet points

- Nitin to integrate LLM with Supabase storage for SOP generation

- Joseph to write justification for high-level architecture in slides

- Joseph to fix naming issues in Supabase database schema

- Yue to add UI screenshots and website link to presentation slides

- Team to meet one hour before class at Einstein Bagels on Wednesday for final presentation review