# CS673 Meeting Minutes

Team Name:  Admissions Alchemists		Date: 	Mar,9th,2025		Time:	5PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang, Nitin Krishna

Objective (or Agenda):

- Refactor project to use Convex as the database provider.

- Implement user profiles, program search, and document generation.

- Discuss onboarding process and dashboard updates.

- Set up the development environment and resolve technical issues.

- Plan future tasks and schedule next meetings

Current Status (include the reference to related documents):

- Moved from Supabase to Convex for more flexibility and better data handling.

- Converted project to TypeScript.

- Clerk implemented for authentication; Shadcn for UI components.

- Llama 3.2 implementated for SOP/LOR generation.

Discussion:

- Convex Refactoring and AI Integration

  - Joseph and Yue worked on the refactoring to Convex, replacing Supabase, and Shadcn library for UI

  - Convex allows easier handling of JSON data without needing a fixed schema.

  - Project migrated to TypeScript to improve compatibility with AI tools.

  - Joseph suggested creating a comprehensive README to assist with coding.

- Website Improvements and Onboarding

  - Yue worked a onboarding process using Clerk and Convex.

  - Users will be directed to an onboarding page upon signup.

  - Successful onboarding will route users to a dashboard showing progress and applications.

  - Dashboard to display selected universities and deadlines.

- Creating User Profiles and Dashboard

  - User profiles will include names, scores, and selected universities.

  - Discussed creating separate pages for profiles and search results.

  - Need to create a document viewing page for generated SOPs and LORs.

  - Agreed to show saved programs and deadlines on the dashboard.

- LLM Application Development

  - Nitin completed initial LLM development for SOP/LOR generation.

  - Nitin plans to work on a university shortlisting algorithm next.

  - Future plans to implement an interactive document editor.

- Project Timeline and Next Steps

  - On track to finalize application and document pages by next week.

  - Agreed to meet again on March 14, 2025, at 7:00 PM.

  - Joseph to set up Nitin on Convex for direct data access.

- Setting Up Github and Convex

  - Successfully configured GitHub and Convex environment for Nitin.

  - Resolved initial issues with environment variables.

  - Agreed to continue the process by cloning the repository and setting up branches.

- Web Development Environment Setup

  - Completed setup of the web development environment.

  - Resolved issues with project directory and components.

  - Agreed to focus next on program search and profile pages.

Accomplishments/Decisions:

- Successfully migrated from Supabase to Convex.

- TypeScript conversion complete.

- Clerk-based user authentication integrated.

- Onboarding flow and dashboard layout discussed.

### Next Steps:

- Nitin – Send Excel file with 25–30 universities and programs to Joseph.

- Joseph – Create program sorting page and document viewing page.

- Yue – Develop chatbot-based onboarding and refine dashboard.

- Joseph – Handle "where they're applying" part of the process.

- Nitin – Integrate AI model for SOP/LOR generation into Convex.

- Next Meeting: March 14, 2025, at 7:00 PM EST.