# CS673 Meeting Minutes

Team Name:  Admissions Alchemists		Date: 	Mar,14th,2025		Time:	7PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang, Nitin Krishna

Objective (or Agenda):

- Resolve issues with API queries and table creation in Convex.

- Pre-populate dashboard data and improve user profile handling.

- Enhance program search and application tracking.

- Integrate LLMs with Convex for SOP/LOR generation.

- Finalize core features and prepare for production release.

Current Status (include the reference to related documents):

- Transitioning from Supabase to Convex for database management.

- Program search feature functional but with minor bugs.

- Dashboard and profile page under development.

- Initial LLM-based SOP/LOR generation integrated.

Discussion:

- Querying API and Project Structure

  - Joseph and Yue discussed issues with creating tables and querying the API.

  - Joseph explained the structure of the convex folder and how to use the useQuery hook correctly.

  - Emphasis on properly organizing queries and mutations in the convex directory.

- Pre-Populating Data for Dashboard

  - Yue mentioned the need to pre-populate dashboard data for better user experience.

  - Joseph suggested creating a Convex function in the dashboard folder to handle this.

  - Discussed using a user ID-based query to pull and display data dynamically.

- React Hook for Component Updates

  - Joseph explained using React hooks for component updates.

  - Suggested creating a reusable hook for dashboard stat cards and program search.

  - Recommended using id type instead of string for user ID handling.

- User IDs and TypeScript Usage

  - Joseph emphasized type safety using TypeScript.

  - Advised matching table names exactly and capitalizing type names for consistency.

  - Discussed benefits of TypeScript for better error handling and debugging.

- Organizing Functions and Sign-Up Issue

  - Yue and Joseph agreed to keep generated files separate from custom functions.

  - Created a user-profiles folder for better function organization.

  - Sign-up button issue traced to Yue’s existing account; plan to clear data and test again.

- UI and Data Pre-Population

  - Discussed merging profile tables to simplify data structure.

  - Joseph advised using v.id for user ID consistency.

  - Ensured proper foreign key relationships between tables.

- Project Progress and Future Goals

  - Nitin will add around 50 university and program entries to diversify the database.

  - Joseph working on fixing bugs in the program search and adding a favoriting feature.

  - Transition to Convex for database management progressing smoothly.

  - Plan to push the project to production and start gathering user feedback next week.

Accomplishments/Decisions:

- Resolved API querying issues and improved project structure.

- Completed program search feature with minor bugs to fix.

- Pre-populated dashboard data process outlined.

- TypeScript adoption improving error handling and debugging.

- Clear strategy for user ID handling and function organization.

### Next Steps:

- Nitin – Update universities and courses in the init file (~50 entries).

- Nitin – Start integrating LLMs with the new database.

- Yue – Continue working on the profile page and ensure all data is properly stored.

- Yue – Enhance the dashboard with application tracking.

- Yue – Implement a download feature for generated documents.

- Joseph – Complete program saving feature.

- Joseph – Develop functionality for users to create new applications.

- Team Goal – Push the project to production by next week.