# CS673 Meeting Minutes

Team Name:  Admissions Alchemists	Date: 	Mar,23rd,2025		Time:	4PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang

Objective (or Agenda):

- Test new feature implementation and user profile updates

- Troubleshoot dashboard data deletion process

- Refactor backend code for user authentication

- Align development practices around webhook and environment setup

Current Status (include the reference to related documents):

- Convex integration active (Mar 14)

- User authentication through Clerk + Convex functioning (Mar 24 discussion)

- Dashboard and profile pages under development

- Backend refactoring in progress, including favorite programs and application logic

- LLM integration in planning stage (to be tackled in Mar 24 and Mar 29 sessions)

Discussion:

- Feature Testing and Data Cleanup

- Joseph walked Yue through testing a new backend feature that required installing a new package and running terminal commands.

- Both discussed the tedious nature of manually deleting data from tables when resetting the dashboard during dev/testing.

- Open question raised: Could a more efficient cleanup process be automated or streamlined?

- User Profile Update Troubleshooting

- Yue had trouble with updating user profiles in the Convex dashboard.

- Joseph demonstrated Clerk webhook configuration and shared his screen to help set the correct secret in the .env file.

- Issue resolved; Yue’s dev environment now reflects proper user profile updates.

- Helper Function Use for Authentication

- Joseph introduced the helper function get_current_user_id_or_throw() to replace manually passing user IDs.

- Encouraged Yue to refactor code using this helper to simplify logic and reduce redundancy.

- Clarified the importance of using Convex-generated IDs instead of Clerk IDs, as the webhook syncs them internally.

Accomplishments/Decisions:

- User profile update functionality fixed and tested successfully in Yue’s environment

- Webhook secret configured correctly in development setup

- Agreed to standardize use of get_current_user_id_or_throw() in backend authentication logic

- Highlighted inefficiency in current dashboard data deletion process (future improvement)

### Next Steps:

Yue

  - Refactor user profile code to use get_current_user_id_or_throw()

  - Test updated user profile functionality and confirm it's synced via webhook

  - Review and test changes pushed by Joseph

Joseph

- Continue implementing favorites functionality

- Work on updating and cleaning up the application page logic