# CS673 Meeting Minutes

Team Name:  Admissions Alchemists		Date: 	Mar,24th,2025		Time:	5PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang, Nitin Krishna

Objective (or Agenda):

- Address ongoing challenges with class workload and project progress

- Finalize backend and frontend integration for LLM-based document generation

- Plan LLM deployment strategy and frontend triggers

- Resolve user authentication and streamline onboarding

- Prepare for in-person coding session and upcoming presentation

Current Status (include the reference to related documents):

- Program search feature functional but being refactored (March 14)

- Transition to Convex for database management complete

- Dashboard/profile page under construction with stat cards and application tracking

- LLM functionality in progress; SOP/LOR generation pipeline partially integrated (according to Nitin’s description)

- Convex structure and query handling refined for better maintainability

- User authentication previously fixed using webhooks

Discussion:

- LLM Integration and Deployment

- Nitin outlined two LLM integration options: fine-tuned Hugging Face model vs. LLaMA 3.2 with API key.

- Team agreed to proceed with base LLaMA 3.2 for simplicity.

- Jirissman suggested containerizing via Docker and handling API calls through HTTP requests.

- Yue proposed adding a trigger button in the document generation UI.

- Onboarding and User Experience

- Team agreed to simplify onboarding by replacing chatbot plans with a questionnaire.

- Yue progressing on dashboard and profile data population; discussed dummy/demo data for testing.

- Plan to use the questionnaire to personalize recommendations and workflow.

- Backend and Data Handling

- Joesph resolved data access and authentication issues with webhooks and is enhancing backend logic for applications/documents.

- Tasked with building a production database instance once core logic is complete.

- Yue continuing frontend-database connectivity and profile integration.

- Upcoming Meeting and Deliverables

- Scheduled an in-person coding session for Saturday, March 29 at 1 PM (meet at Einstein’s in CAS).

- Goal: integrate LLM and frontend document generation functionality.

- Discussed preparation for upcoming demo and presentation in class next week.

Accomplishments/Decisions:

- Replaced chatbot onboarding with a simpler questionnaire

- Authentication and program-saving features confirmed functional

- Frontend/dashboard progress continues with data integration and UI updates

- Clear division of tasks for upcoming sprint and group session

### Next Steps:

- Nitin

  - Finalize LLM code and prepare test cases for group session

  - Populate init.ts with university/program data and push to GitHub

- Joseph

  - Backend integration for applications/documents

  - Create production instance for database after LLM trigger is ready

- Yue

  - Continue connecting frontend to Convex database

  - Improve dashboard UI and profile application tracking

  - Integrate questionnaire into onboarding workflow

- Team

  - Meet Saturday, March 29 at 1 PM at CAS (Einstein’s Brother Cafe) for live coding

  - Prepare local demo and presentation for next week's class