# CS673 Meeting Minutes

Team Name:  Admissions Alchemists		Date: 	Apr,6th,2025		Time:	5PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang, Nitin Krishna

Objective (or Agenda):

- Integrate LLM microservice with Convex database for SOP and LOR generation

- Resolve Git and API management issues

- Plan deployment strategy (Netlify)

- Define final steps toward full production deployment

Current Status (include the reference to related documents):

- MVP 80% complete: users can create profiles, search programs, and track applications

- LLM microservice claimed as complete by Nitin

- SOP/LOR generation endpoints and database integration in progress

- Production deployment in prep stage (Netlify + Clerk setup)

Discussion:

- LLM Microservice Completion & Integration

- Nitin confirmed the LLM microservice is complete and ready for integration.

- It connects to Convex to retrieve user/program/university data.

- Pending: Creating endpoints to call this service from frontend and save generated content.

- GitHub Hygiene & API Security

- Nitin received help with .gitignore fixes, venv cleanup, and package restructuring.

- Team emphasized not hardcoding API keys—recommended .env and secure commit practices.

- SOP & LOR Generation Flow

- SOP and LOR generation will require userId, programId, and universityId as input parameters.

- The generated output will be stored in the existing applicationDocuments schema.

- The schema will be extended to include recommender information for LORs.

- Nitin will take responsibility for:

  - Implementing API endpoints for generateSOP() and generateLOR().

  - Fetching the necessary data via Convex API.

  - Posting the generated content back to the database for persistence.

- Convex API Creation for SOP/LOR

- Joseph will create the necessary Convex query and mutation functions to support LLM integration.

- These APIs will enable the backend (LLM service) to fetch and store required data:

  - get_profile – Fetch user profile based on authentication context.

  - get_program – Retrieve program details using programId.

  - get_university – Retrieve university details using universityId.

  - save_sop and save_lor – Store generated document content in applicationDocuments, returning a success ID if saved properly.

- Deployment Plans

- Yue and Joseph discussed deploying frontend and Convex/Clerk backend on Netlify.

- Joseph will set up Clerk and Convex for production mode.

- Custom domain: gradaid.online to be linked post-deployment.

Accomplishments/Decisions:

### LLM microservice confirmed ready

### API integration plan and data flow finalized

### Clean Git repo setup across all contributors

### Document generation schema agreed upon

### Deployment strategy defined (Netlify + Clerk + Convex)

### Next Steps:

- Nitin

  - Create generateSOP() and generateLOR() endpoints

  - Connect LLM service to Convex and return document content

  - Push latest changes to LLM_SOP_LOR branch

- Joseph

  - Build Convex functions: get_program_by_id, get_recommender, save_sop, save_lor

  - Handle Clerk + Convex production config

  - Push site to gradaid.online domain

- Yue

  - Work together with Joseph on Clerk + Convex production config on Netlify, and push site to gradaid.online domain

  - Implement UI fields for SOP/LOR requirements in application creation

  - Explore co-deploying Python backend on Netlify or AWS fallback

- Team

  - Regroup Wednesday to test LLM integration and frontend display

  - Complete production deployment and polish for final demo