# CS673 Meeting Minutes

Team Name:  Admissions Alchemists		Date: 	Apr, 13th,2025		Time:	5PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang, Nitin Krishna

Objective (or Agenda):

- Finalize integration of LLM service via React hooks

- Address data flow and API function issues

- Coordinate web scraping tasks for university and program data

- Review progress toward final product demo and presentation

- Discuss deployment, user feedback, and upcoming UI/UX refinements

Current Status (include the reference to related documents):

- LLM wrapper (TypeScript + Python bridge) implemented by Nitin

- Website deployed and available for user testing

- Convex backend structure in place for document generation

- Planning to finalize all integrations and polish UI within the next two weeks

Discussion:

- LLM Service & React Hook Implementation

- Nitin implemented TypeScript wrapper and backend bridge for the LLM service.

- Created test scripts using synthetic data; will push new scripts for frontend testing.

- Joseph and Nitin agreed to implement reusable React hooks:

- One for SOP generation

- One for LOR generation

- Hooks will live in the hooks folder and be integrated into DocumentEditor.

- API Argument Handling & Data Flow

- Discussed how LLM functions should receive programId and universityId as inputs.

- Joseph explained userId is automatically derived from the session context.

- Agreed to refine Nitin’s API call logic to handle argument passing properly.

- User Flow for LORs

- Users will specify the number of recommenders and input name/email for each.

- Convex get_recommender function will support this flow.

- Each generated document will have a corresponding documentId.

- Web Scraping Plan

- Nitin and Joseph discussed scraping university program data directly from university websites (instead of US News).

- Target: ~1,000 programs with all key fields populated (GPA, TOEFL, degrees, deadlines).

- Nitin will handle scraping and parsing null/variant fields.

- Joseph will upload cleaned data into Convex.

- Deployment & Feedback Collection

- Website is live; team plans to collect user feedback this week.

- Joseph will add a basic feedback form.

- Nitin will share the website link with friends in India for early testing.

- Bug Fixes & UI Tasks

- Joseph will fix UI issues on the program search page.

- Yue will add a “Generate” button on the Document Editor to trigger LLM generation.

- Team discussed features to delete applications and user data on account deletion.

Accomplishments/Decisions:

- SOP/LOR React hooks planned for modular integration

- Program scraping approach confirmed (using university websites)

- Deployment complete and ready for feedback testing

- User flow and recommender input clarified

- Finalization deadline: ~17 days to polish for presentation

### Next Steps:

- Nitin

  - Implement SOP & LOR React hooks by Wednesday evening

  - Perform web scraping for programs (as outlined in WhatsApp)

  - Push new test scripts for LLM demonstration

- Joseph

  - Integrate LLM hooks with frontend after Nitin completes them

  - Upload web-scraped data to Convex

  - Add feedback form, fix UI bugs, and implement activity tracking

  - Maintain ad program form on the site

- Yue

  - Add “Generate” button to DocumentEditor

  - Continue improving UI integration and functionality

  - Explore additional cleanup options (delete application, delete user account)

- Team

  - Meet before class Wednesday for check-in

  - Complete feature integration and finalize deployment by next week