# CS673 Meeting Minutes

Team Name:  Admissions Alchemists		Date: 	Apr, 15th,2025		Time:	5PM

Location: ZOOM

Facilitator:		Joseph	Rissman	Minute Taker: Yue Zhang

Attending:

Joseph Rissman, Yue Zhang

Objective (or Agenda):

- Finalize document generation system with dialog-based UI

- Resolve document editor bugs and application data inconsistencies

- Consolidate code for LLM functionality and OpenAI integration

- Improve data validation, API key security, and system usability

- Plan actions to finish major features ahead of the April 30th deadline

Current Status (include the reference to related documents):

- SOP/LOR generation mostly implemented, UI integration in progress

- Merge conflict resolution underway, demo mode removed

- Web scraping pending Nitin’s updated dataset

- Application document system refactored for simplified structure

- Preparing final refinements and deployment-ready version

Discussion:

- Document Section & Application Data Issues

- Joseph encountered problems using the useApplicationDetails hook due to conditional logic and multiple returns.

- Yue identified issues related to Convex typing and component structure.

- They discussed merging SOP/LOR generation logic and consolidating changes into Yue's working branch.

- Constant Validator & Code Refactoring

- Joseph introduced a constant validator pattern to streamline document status handling.

- Yue flagged diverging logic and emphasized refactoring the backend to stay consistent.

- Both agreed to clean up unused components and avoid polluting the main branch.

- Dialog-Based Document Generation UI

- Decided to use a dialog box trigger for document generation (SOP, LOR) upon user interaction.

- Dialog will confirm credit usage and estimated generation time.

- Will also handle missing recommender info through a separate dialog before generating LORs.

- Application Document System Refactor

- Joseph removed the separate LOR table, merging all documents into applicationDocuments.

- Plan to display 6–8 documents initially with a “Load More” option.

- Convex actions will be used to trigger AI generation securely.

- API Key Management & Validation

- Discussed API key protection for OpenAI and Convex actions.

- Plan to continue using OpenAI’s hosted model with secure server-side execution.

- Agreed to add input validation to prevent empty/invalid submission (e.g., GRE toggle bug).

- Code Cleanup & Infrastructure

- Removed demoMode, redundant components, and test data.

- Working toward HTTPS deployment and resolving bugs from large dataset rendering.

- Final structure will support clean server-side operations and AI interactions.

Accomplishments/Decisions:

- Dialog-based AI document generation agreed upon

- Application document structure simplified for SOP/LOR

- Demo mode removed, unused assets cleared

- OpenAI integration moved to action-based Convex implementation

- Merge conflicts resolved; working from shared updated branch

- Two-week sprint planned toward final release and presentation

### Next Steps:

- Joseph

  - Implement dialog box for generating documents

  - Add delete functionality for applications and documents

  - Add empty states for application and document pages

  - Continue backend cleanup and bug fixes on program search

- Yue

  - Push latest fixes for document editor and application detail bugs

  - Implement “Generate” button and finalize AI integration via action calls

  - Fix GRE toggle validation issue and finalize UI changes

- Both

  - Finalize AI functionality for document generation by this weekend

  - Prepare slides and presentation outline for final class demo

  - Meet frequently to sync progress and test complete user flow